**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: Jan 19th, 2019 |

Report Prepared By: Duy Hao Bui, Quan Trinh

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | JC Consulting | |
|  | |
| Start Date: **Jan 07, 2019** | End Date: **Jan 18, 2019** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| As the company expanding in both scale and technologies, they need to create a website to take data from users, analyze those data and produce values that can be used by employers to help them narrow down the potential and best fit candidates for any available positions. It acts like a bridge between job-seekers and employers and facilitates the processes of employment. The web app will allow:   * Job-seekers and hiring managers to set up accounts. * Interaction between users and employers (possibly emails, phone…) * Algorithms and logics behind the scene to analyze the data users input in and results in lists of potential workers who would be best fit for the jobs * Users could find lists of jobs that fit their levels of knowledge and skills * Employers could use the information that the core generates to accelerate the employing processes * Flags will be used to indicate jobs are currently available or whether users are interested in the jobs |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Finish all documents in sprint 1, 2, 3, 4 | Build back-end environment |
| Create a mockup website tempate | Develop front-end and UI |
| Have a login system for user |  |

Upcoming Objectives for Jan 19, 2019 to Feb 1, 2019

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Build models and server for system | Hao | | 1 week | Jan 26th, 2019 |
| Build a homepage and related pages (About, Contact, etc) | Quan + Tam | | 2 weeks | Jan 29th, 2019 |
| CRUD for candidate profile | Chris + Tam | | 2 weeks | Jan 29th, 2019 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Build models and server for system | | Hao | Jan 26th, 2019 |
| Build a homepage and related pages (About, Contact, etc) | | Quan + Tam | Jan 29th, 2019 |
| CRUD for candidate profile | | Chris + Tam | Jan 29th, 2019 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Lack of meetings with the Prof. Tyler and BA team.  Website mockup template isn’t supported and approved by the stakeholder. | Discuss with team Client for building a template.  Make a template based on group’s research. | Sunday 20th, 2019  Sunday 20th, 2019 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Difficulty for setting up meetings with Prof. Tyler and BA team.  Lack of feedbacks from stakeholder.  Group members cannot meet usually.  Collaborating between 2 groups (another group work on JC Consulting Company) | Hi  Hi  Low  Med | Hi  Hi  Low  Med | Continue working based on a few previous meetings with Tyler and company requirements  Design the template based on a team’s view.  Discuss through video call and work at home.  Discuss through email and video call. |

**NOTE: Attach additional sheets if insufficient space available**